PILGRIMS AFFAIRS OFFICE GHANA

# HajjMed Ghana

Production Foundation Pack

Governance, Regulatory Discovery, Architecture and Clinical Specification

Purpose A controlled working baseline for taking the Hajj 2027 electronic medical record from interactive prototype to a clinically governed, secure and procurable production service.

Prepared for: Medical Directorate, Pilgrims Affairs Office Ghana

Clinical sponsor: Dr. Abdul Samed Tanko, Medical Director

Product / information asset owner: Dr. Abdul Samed Sulemana, Sole Proprietor of NADMED Consult

Version: 0.2 working draft

Date: 31 August 2026

Decision status: For stakeholder validation; not an approval to process live patient data

# Document control and use

Controlled draft This pack supplies specifications, templates and recommended controls. Legal conclusions, regulator positions, clinical rule approval and production authority must be confirmed by the named accountable bodies before live use.

| Field | Working value |
| --- | --- |
| Document owner | Medical Directorate, Pilgrims Affairs Office Ghana |
| Clinical authority | Medical Director |
| Information asset owner | Dr. Abdul Samed Sulemana, Sole Proprietor of NADMED Consult |
| Data controller | [CONFIRM LEGAL ENTITY] |
| Technology owner | [APPOINT CIO / DIGITAL HEALTH LEAD] |
| Security owner | [APPOINT CISO / SECURITY LEAD] |
| Privacy lead / DPO | [APPOINT AND RECORD DPC STATUS] |
| Review cycle | Monthly during build; weekly from pilot through Hajj operations |
| Classification | Confidential - health programme design |

## Approval record

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Medical Director | [NAME] | Approve / Amend / Reject | [DATE] |
| Executive sponsor | [NAME] | Approve / Amend / Reject | [DATE] |
| Data Protection Officer | [NAME] | Approve / Amend / Reject | [DATE] |
| Clinical Safety Officer | [NAME] | Approve / Amend / Reject | [DATE] |
| Technology owner | [NAME] | Approve / Amend / Reject | [DATE] |
| Security owner | [NAME] | Approve / Amend / Reject | [DATE] |
| Legal counsel | [NAME] | Approve / Amend / Reject | [DATE] |

# Executive recommendation

Proceed through gated delivery, beginning with formal appointment of accountable owners and confirmation of the legal data controller. No live personal or clinical data should enter the prototype. Production build may begin only after the governance baseline, DPIA scope, clinical rule ownership and security architecture are approved.

## Required executive decisions in the first 15 working days

Name the legal data controller and information asset owner.

Appoint the Clinical Safety Officer, Data Protection Officer or privacy lead, Technology Owner and Security Owner.

Approve the Ghana/Saudi regulatory engagement plan and legal counsel.

Approve the target hosting jurisdiction and cross-border access model.

Confirm whether delivery will be in-house, procured, or a managed-service partnership.

Freeze the Hajj 2027 minimum viable clinical scope and pilot locations.

## Programme gates

| Gate | Evidence required | Approval authority |
| --- | --- | --- |
| G0 - Initiate | Charter, owners, funding envelope, live-data prohibition | Executive sponsor + Medical Director |
| G1 - Design baseline | DPIA draft, architecture, data model, rule catalogue, procurement pack | Governance Board |
| G2 - Build complete | Test environment, traceability, interfaces, migration and support plans | Technology + Clinical Safety |
| G3 - Pilot ready | Clinical validation, security remediation, training and regulator conditions | Medical Director + DPO + Security |
| G4 - Production ready | Independent assurance, DR proof, support roster, go-live checklist | Executive sponsor |
| G5 - Hajj readiness | Operational rehearsal closed actions and Saudi operating approval | Hajj Command Leadership |

# 1. Programme governance

## 1.1 Governance bodies

| Body | Chair | Core responsibility | Minimum cadence |
| --- | --- | --- | --- |
| Executive Steering Committee | Executive sponsor | Funding, legal ownership, risk acceptance and external accountability | Monthly; weekly at go-live |
| Clinical Safety and Rules Committee | Medical Director | Clinical content, rule validation, exceptions and safety incidents | Fortnightly; weekly during pilot |
| Data Protection and Ethics Group | DPO / privacy lead | DPIA, lawful processing, consent, sharing and subject rights | Monthly and on material change |
| Technical Design Authority | Technology owner | Architecture, interoperability, release and vendor conformance | Fortnightly |
| Security and Resilience Group | Security owner | Threats, vulnerabilities, access, incidents, backup and recovery | Monthly; incident-driven |
| Hajj Operations Readiness Cell | Operations lead | Facilities, staffing, communications, devices and rehearsal | Weekly from T-12 weeks |

## 1.2 Decision rights and overrides

The Medical Director is final clinical authority and may override administrators for clinical governance and privileged access decisions.

Administrators may manage operational users and configuration below Medical Director authority; they cannot alter or conceal the Medical Director audit trail.

Clinical professionals retain responsibility for their own entries, decisions, omissions and practice within competence.

Every override must capture actor, role, patient or object, original value, new value, reason, timestamp and subsequent reviewer.

Break-glass emergency access must be time limited, visibly flagged and reviewed within 24 hours.

## 1.3 RACI - critical decisions

| Decision / activity | A | R | C | I |
| --- | --- | --- | --- | --- |
| Clinical rule approval | Medical Director | Clinical Safety Officer | Specialists, Pharmacist | Developers, Operations |
| DPIA approval | Data Controller | DPO | Legal, Security, Clinical | Steering Committee |
| Production release | Executive sponsor | Technology Owner | Medical Director, Security, DPO | All users |
| Security risk acceptance | Executive sponsor | Security Owner | DPO, Technology | Audit Committee |
| User privilege approval | Medical Director / Admin by hierarchy | Identity team | Line manager, regulator verifier | Audit |
| Data export | Data Controller | DPO / authorized analyst | Medical Director, Legal | Audit |
| Incident declaration | Security Owner | Incident commander | DPO, Medical Director | Executive sponsor |

# 2. Data protection impact assessment framework

## 2.1 Processing summary

HajjMed will process identity, passport, photograph, contact, professional-licence, appointment, vaccination and extensive health information for mandatory screening and episodic care in Ghana and Saudi Arabia. Health information is special personal data under Ghana law. Processing may include international access or transfer, emergency disclosure, automated alerts and certificate/QR generation.

## 2.2 Data flows to map before build

Pilgrim or agent registration to identity proofing and master patient index.

Appointment booking to SMS/email provider and facility schedule.

Screening and vaccination capture to longitudinal clinical repository.

Laboratory and imaging uploads to secure object store and clinician review queue.

Certificate and QR issuance to verification service.

Ghana-to-Saudi access, offline device cache and synchronization.

Emergency summary access and break-glass disclosure.

Reporting, de-identification, retention, archival and destruction.

## 2.3 Initial high-risk register

| Risk | Initial level | Mandatory treatment |
| --- | --- | --- |
| Incorrect patient match or duplicate identity | Critical | Passport uniqueness, probabilistic duplicate detection, merge workflow, no destructive overwrite |
| Agent sees another agency's pilgrims | Critical | Organization-scoped ABAC, negative authorization tests, audit alert |
| Compromised privileged account | Critical | Phishing-resistant MFA, conditional access, PAM, session recording for sensitive actions |
| Unsafe automated clinical rule | Critical | Clinical validation, versioned rules, explainability, human confirmation and rollback |
| Lost offline mobile device | High | Encrypted cache, device binding, remote revocation, minimal offline dataset and expiry |
| Cross-border processing without authority | High | Transfer assessment, contracts, jurisdiction controls and Saudi legal review |
| QR discloses excessive health data | High | Opaque token, authenticated resolver, minimum disclosure and revocation |
| Malicious diagnostic upload | High | Type validation, malware scanning, sandboxing and viewer isolation |
| SMS or email exposes health information | High | Minimal message content, consent/preferences and no diagnosis in routine notification |
| Unavailable system during emergency | Critical | Offline emergency summary, failover, downtime forms and tested recovery |

## 2.4 DPIA evidence checklist

Confirmed controller, processors and sub-processors

Purpose and lawful basis per processing activity

Necessity and proportionality analysis

Data minimization and retention schedule

Data subject notices and rights workflow

Children or vulnerable-person considerations where applicable

International transfer and remote-access assessment

Security controls and residual risk decisions

Consultation record with clinicians, agents and pilgrims

DPO advice and executive sign-off

# 3. Regulatory and assurance matrix

| Domain / authority | Applicability to confirm | Evidence / action | Owner |
| --- | --- | --- | --- |
| Ghana Data Protection Commission | Controller registration; special personal data; processor oversight; data subject rights | Registration, DPIA, privacy notices, processor agreements, incident process | DPO |
| Ghana Data Protection Act 2012 (Act 843) | Collection, use, disclosure, security, retention and international processing | Legal mapping and compliance register | Legal + DPO |
| Ministry of Health / Ghana Health Service | Health information governance, national digital-health direction and reporting | Formal consultation and architecture alignment | Executive sponsor |
| HeFRA | Facility and service implications for screening and clinics | Written scope confirmation and facility compliance | Operations + Legal |
| Professional councils | Verification and scope of practice for clinicians | Authoritative verification procedure and suspension feed | Clinical HR |
| Cyber Security Authority Ghana | Licensed security service providers and incident/security obligations | Use licensed VAPT provider; record accreditation | Security owner |
| Saudi SDAIA / PDPL | Processing in Saudi Arabia and data concerning persons staying there | Saudi legal assessment, transfer safeguards and controller/processor mapping | Legal + DPO |
| Saudi health / Hajj authorities | Clinical operation, facilities, professional permissions and reporting | Engagement plan and written operating conditions | Hajj leadership |
| SMS/email/hosting vendors | Processors receiving identity or contact data | DPA, security schedule, location, deletion and breach clauses | Procurement |

Legal review required This matrix is a discovery tool, not legal advice. Counsel must confirm all applicable Ghanaian and Saudi laws, regulator notifications, professional requirements and international-transfer mechanisms before contracting or production use.

# 4. Procurement requirements

## 4.1 Mandatory supplier capability

Demonstrated production healthcare or public-sector identity experience.

Named clinical safety, security, privacy and interoperability leads.

FHIR implementation and terminology-service competence.

Offline mobile synchronization with documented conflict handling.

Role and attribute-based access with immutable audit.

Secure software development lifecycle and software bill of materials.

Ghana CSA-licensed penetration testing arrangement independent of the build team.

24x7 Hajj-period support, incident response and tested disaster recovery.

Data-location, sub-processor and exit/portability commitments.

Source code, configuration, documentation and knowledge-transfer rights.

## 4.2 Bid evaluation

| Criterion | Weight | Minimum evidence |
| --- | --- | --- |
| Clinical safety and workflow understanding | 20% | Rule governance, safety case examples, clinician references |
| Security, privacy and identity | 20% | Architecture, certifications, incident history, MFA/PAM design |
| Technical architecture and offline operation | 20% | Reference architecture, load evidence, sync conflict model |
| FHIR and terminology | 15% | Profiles, terminology operations, conformance testing |
| Delivery and Hajj support | 15% | Named team, plan, SLA, rehearsal and onsite/remote support |
| Commercial and exit terms | 10% | Transparent total cost, portability, escrow/continuity |

## 4.3 Contract acceptance conditions

No live-data processing before written production authorization.

All critical/high security findings closed and independently retested.

Clinical rules traceable to approved sources and signed validation.

Recovery-point and recovery-time objectives demonstrated, not merely stated.

No vendor lock-in: export of FHIR resources, documents, terminology and audit data.

Service credits do not replace obligations to remedy patient-safety or privacy failures.

# 5. Target production architecture

## 5.1 Logical architecture

Client layer Responsive web application; managed mobile/PWA client; offline encrypted store; camera and document capture; accessibility and multilingual readiness.

Edge and identity Web application firewall, API gateway, rate limiting, OpenID Connect identity provider, phishing-resistant MFA for staff, device/session controls and privileged access management.

Application services Master patient index, appointments/capacity, screening, vaccination, encounters, medication/allergy, investigations, certificates/QR, consent, notifications, terminology, rules, audit and reporting services.

Data and integration Transactional relational database, encrypted object storage, immutable audit store, message queue, FHIR repository/gateway, terminology server and laboratory/SMS/email adapters.

Operations Central monitoring, security telemetry, backup, disaster recovery, configuration/secrets management, release pipeline, feature flags and support console.

## 5.2 Non-functional requirements baseline

| Quality | Initial requirement | Verification |
| --- | --- | --- |
| Availability | 99.9% during screening; 99.95% during Hajj critical window | Synthetic monitoring and monthly SLA |
| Performance | 95th percentile interactive API response under 2 seconds; search under 3 seconds | Load test at 2x forecast peak |
| Scalability | At least 20,000 pilgrims; 500 concurrent clinical users; burst booking controls | Capacity test and queue monitoring |
| Recovery | Proposed RPO <=15 minutes; RTO <=2 hours; final values require risk approval | Quarterly restore and annual failover |
| Offline | Minimum necessary assigned-patient records; encrypted; conflict-safe sync; automatic expiry | Lost-device and reconciliation tests |
| Audit | 100% privileged, clinical and disclosure events; tamper-evident retention | Reconciliation and integrity test |
| Accessibility | WCAG 2.2 AA target for web; platform accessibility for mobile | Automated and human review |
| Localization | Ghana date/phone formats; time-zone-safe Ghana/Saudi appointments | Cross-time-zone test suite |

## 5.3 Environment separation

Development: synthetic data only.

Test/validation: controlled synthetic and approved de-identified datasets.

Training: synthetic realistic personas; periodically reset.

Production: live data; tightly controlled support access.

Disaster recovery: encrypted replica with documented activation authority.

# 6. Clinical data model and FHIR scope

## 6.1 Core identity and administrative resources

| Business object | FHIR resource(s) | Key identifiers / controls |
| --- | --- | --- |
| Pilgrim | Patient, RelatedPerson | Passport primary identity evidence; internal immutable UUID |
| Clinician | Practitioner, PractitionerRole | Regulator, licence, expiry, organization, role status |
| Agent / Directorate | Organization | Accreditation status; agency-scoped access |
| Facility | Location, HealthcareService | Accra, Tamale, Makkah, Mina, Arafat; operational period |
| Booking | Appointment, Schedule, Slot | Region quota, session, purpose, status, idempotency key |
| Consent | Consent | Purpose, recipient, scope, status and effective period |

## 6.2 Clinical resources

| Domain | FHIR resource(s) | Minimum profile requirements |
| --- | --- | --- |
| Screening | Questionnaire, QuestionnaireResponse, Observation, RiskAssessment | Question version, performer, timestamp, abnormal flags, outcome and rationale |
| Diagnoses | Condition | Terminology system/version, onset, verification and clinical status |
| Vaccination | Immunization | Vaccine code, lot, expiry, manufacturer, route, site, performer, AEFI |
| Allergy | AllergyIntolerance | Substance, reaction, severity, verification, recorder |
| Medication | MedicationRequest, MedicationStatement, MedicationAdministration | Drug code, dose, route, timing, status and prescriber |
| Laboratory | ServiceRequest, Specimen, Observation, DiagnosticReport | LOINC, UCUM, reference range, abnormal/critical, source and reviewer |
| Imaging | ServiceRequest, ImagingStudy, DiagnosticReport, DocumentReference | Modality, report, facility, attachment provenance |
| Encounter / acute care | Encounter, ClinicalImpression, Procedure, CarePlan | Facility, triage, diagnoses, interventions, disposition and follow-up |
| Certificate / QR | DocumentReference, Provenance | Issuer, rule version, signature, verification token and revocation |
| Audit | AuditEvent, Provenance | Actor, patient/object, action, reason, network/device and outcome |

## 6.3 Identity and duplicate management

Use an internal immutable patient UUID; never use passport number as the database primary key.

Maintain passport as a unique verified identifier with history and replacement workflow.

Apply exact matching plus controlled probabilistic duplicate review; never automatically merge clinical records.

Require two-person approval for merge/unmerge and retain complete provenance.

Use idempotency keys for account creation, bookings, vaccinations, uploads and certificate issuance.

# 7. Terminology catalogue

| Clinical concept | Preferred system | Required service operations | Governance note |
| --- | --- | --- | --- |
| Diagnosis and cause | ICD-11; retain mapping to deployed reporting requirement | $lookup, $validate-code, search | Confirm Ghana reporting version and transition plan |
| Clinical findings / procedures | SNOMED CT where licensed and nationally approved | $expand, $validate-code, $translate | Confirm licence and national edition |
| Laboratory / observations | LOINC | $lookup, $expand, $validate-code | Local order catalogue mapped and versioned |
| Units | UCUM | $validate-code | Reject ambiguous free-text units for structured results |
| Medicines | Ghana-approved medicines dictionary; ATC mapping | Search, validate, map | Pharmacy owner; ingredient and product levels |
| Vaccines | National / WHO-aligned vaccine value set | Validate and expand | Include manufacturer, lot and certificate requirements |
| Facilities / agents | Locally governed CodeSystem | Publish, version, retire | No unverified codes; named owner and change log |
| Screening outcomes | Locally governed GREEN / AMBER / RED ValueSet | Validate and bind | Do not infer fitness solely from diagnosis or age |

## 7.1 Terminology release process

Propose change with source, purpose and affected workflows.

Terminology steward reviews duplication, code system and mappings.

Clinical owner approves clinical meaning; informatics owner approves bindings.

Publish versioned package to test terminology service.

Run regression and migration impact tests.

Publish release note, effective date and rollback plan.

# 8. Clinical rule specification and validation

## 8.1 Rule classes

Hard safety stops: missing passport for medical booking, impossible values, expired professional licence.

Clinical alerts: critical vitals, severe allergy, dangerous interaction, infectious-disease red flag.

Workflow prompts: due vaccination, required investigation, follow-up and accommodation.

Eligibility logic: certificate generation only from approved and complete prerequisites.

Operational rules: regional capacity, protected walk-in/VIP pool and duplicate booking controls.

## 8.2 Rule card - mandatory fields

| Field | Requirement |
| --- | --- |
| Rule ID and name | Stable identifier and clinically meaningful name |
| Purpose and harm addressed | Why the rule exists; anticipated benefit and failure harm |
| Authoritative source | Guideline, policy, evidence version and publication date |
| Population | Inclusion, exclusion and special populations |
| Inputs | Coded data, units, timing, provenance and missing-data behavior |
| Logic | Human-readable expression plus machine-readable implementation |
| Output | Severity, message, recommended action and recipients |
| Override | Who may override, acceptable reasons and review requirement |
| Tests | Positive, negative, boundary, missing-data and interaction cases |
| Approval | Clinical owner, safety reviewer, version, effective/review dates |
| Monitoring | Firing rate, acceptance, override, false positive/negative and incidents |

## 8.3 Validation protocol

Independent clinical review of source and localized interpretation.

Paired human-readable and executable rule review.

Automated unit tests covering every branch and boundary.

Retrospective test on approved de-identified or synthetic cases.

Prospective simulation with Ghana and Saudi workflows.

Human-factors review for comprehension, timing and alert fatigue.

Signed release decision and controlled deployment behind a feature flag.

Post-release monitoring with immediate disable/rollback authority.

Clinical safety principle The system supports—not replaces—professional judgment. RED or defer outcomes require the approved senior/MDT pathway. The system must display the data and rationale that caused an alert or recommendation.

# 9. Identity, access and professional accountability

## 9.1 Identity assurance model

| User | Proofing | Authentication target | Authorization |
| --- | --- | --- | --- |
| Pilgrim | Physical passport inspection, biodata and photograph match | Password/passkey plus approved second factor; recovery re-proofing | Own read-only record; appointment changes only |
| Clinician | Regulator, licence, expiry, employment and identity verification | Phishing-resistant MFA preferred; managed device for clinical access | Assigned/authorized clinical duties and facilities |
| Accredited agent | Accreditation and agency ownership verification | MFA appropriate to risk | Read-only assigned pilgrims; booking; approved outcome summaries |
| Administrator | Formal appointment, identity and separation-of-duties approval | Phishing-resistant MFA + privileged session controls | Override users below Medical Director; backend administration |
| Medical Director | Executive proofing and strongest credential binding | Hardware-backed/passkey MFA; privileged access management | Final override, including administrators; all actions audited |

## 9.2 Professional licence lifecycle

Pending account until authoritative or documented manual verification.

Store regulator, licence number, status, scope, verification source, verifier and timestamp.

Automated or scheduled expiry review; warn before expiry and suspend clinical actions on expiry.

Immediate suspension workflow for regulator action, employment termination or security concern.

Reactivation requires re-verification and manager approval.

Clinician attestation supplements but does not replace professional law or regulator authority.

## 9.3 Privilege constraints

Default deny; least privilege; organization and facility scope.

No administrator may alter or delete Medical Director identity or audit events.

No user may approve their own privilege elevation, record merge, export or break-glass review.

Clinical amendments append corrections and provenance; original entries remain recoverable.

Service accounts are non-human, narrowly scoped, rotated and monitored.

# 10. Security architecture and assurance

## 10.1 Control baseline

| Control area | Required controls |
| --- | --- |
| Data protection | TLS in transit; managed encryption at rest; field/object access; key rotation; secrets vault |
| Application security | Secure coding standard, peer review, SAST, DAST, dependency and container scanning, SBOM |
| API security | OAuth/OIDC, audience/scope checks, object-level authorization, rate limiting, schema validation |
| Mobile/offline | Device binding, encrypted local store, minimum dataset, remote revoke, jailbreak/root policy, sync integrity |
| Uploads | Allowlist, size limits, MIME/content validation, malware scan, sandbox, isolated viewer |
| Audit and monitoring | Central immutable events, time synchronization, alerting, privileged action review, retention |
| Infrastructure | Hardened baselines, segmentation, least-privilege cloud roles, patching, configuration scanning |
| Resilience | Backups, immutable copy, restore tests, regional failover decision, downtime and reconciliation procedures |

## 10.2 Independent test scope

Web, mobile, API and cloud infrastructure penetration testing.

Horizontal and vertical authorization, agent isolation and patient isolation.

Medical Director/administrator hierarchy and audit-tampering attempts.

OTP, account recovery, session management and credential-stuffing resistance.

QR token guessing, replay, disclosure and revocation.

File upload, parser, viewer and malware controls.

Offline database extraction, device loss and synchronization manipulation.

Denial-of-service and regional booking race conditions.

## 10.3 Security release gate

Use a Ghana Cyber Security Authority-licensed provider independent of the development team. Critical and high findings must be remediated and retested. Residual risks require a named owner, compensating control, expiry date and explicit acceptance by the authorized executive—not the vendor.

# 11. Delivery and validation roadmap

| Phase | Indicative duration | Primary outputs | Exit condition |
| --- | --- | --- | --- |
| Governance and discovery | 4-6 weeks | Owners, DPIA, regulatory matrix, procurement pack | G1 approval |
| Architecture and clinical specification | 6-8 weeks | Data/FHIR, terminology, rules, identity, security | Design baseline signed |
| Production development | 4-6 months | Backend, web/mobile, integrations, administration, tests | Build acceptance |
| Clinical validation and integration | 6-10 weeks | Rule evidence, workflows, certificates, emergency operations | Clinical safety sign-off |
| Security and regulatory assurance | 4-8 weeks | VAPT, remediation, DR proof, privacy/regulatory decisions | Pilot authorization |
| Controlled pilot | 4-6 weeks | Accra and Tamale pilot, feedback, incidents, metrics | Production recommendation |
| Operational rehearsal | Before Hajj | Surge, downtime, device loss, Saudi connectivity, emergencies | Readiness sign-off |

## 11.1 First 30-day action plan

| Week | Action | Owner | Evidence |
| --- | --- | --- | --- |
| 1 | Appoint governance owners and confirm legal controller | Executive sponsor | Signed appointment and charter |
| 1 | Issue live-data prohibition and controlled prototype classification | Data controller | Directive and access list |
| 2 | Run data-flow and DPIA workshop | DPO | Map, purposes, recipients and risks |
| 2 | Clinical scope and rule-source workshop | Medical Director | Approved scope and source register |
| 3 | Architecture, hosting and cross-border workshop | Technology + DPO | Decision record and options analysis |
| 3 | Regulator and counsel engagement initiated | Legal | Questions, meetings and advice log |
| 4 | Procurement pack and evaluation panel approved | Steering Committee | Issued requirements and scoring method |
| 4 | G1 readiness review | Governance Board | Actions and decision |

# 12. Pilot and Hajj readiness framework

## 12.1 Controlled pilot

One approved Accra workflow and one approved Tamale workflow.

Synthetic rehearsal before any approved limited live pilot.

Named pilot cohort, support desk, incident commander and stop criteria.

Daily reconciliation of bookings, screening outcomes, vaccinations, uploads and messages.

Safety, privacy, usability, synchronization and performance measures.

Formal pilot report with go/no-go recommendation and unresolved risks.

## 12.2 Operational rehearsal scenarios

| Scenario | Inject | Pass criteria |
| --- | --- | --- |
| Screening surge | 2x forecast arrivals plus duplicate submissions | Capacity remains accurate; no duplicate patient/booking; acceptable response time |
| Lost device | Clinician phone lost with offline cache | Access revoked; cache protected; event investigated; replacement controlled |
| Saudi connectivity failure | Four-hour network loss at Mina/Arafat | Authorized offline care continues; safe reconciliation without overwrites |
| Medical emergency | Collapsed pilgrim with limited identity | Emergency summary and break-glass work; audit reviewed within 24h |
| Evacuation / referral | Transfer between field clinic and hospital | Minimum dataset, medications, allergies and interventions accompany referral |
| Primary system outage | Production unavailable during clinic peak | Downtime workflow activated; recovery within objective; entries reconciled |
| Compromised administrator | Abnormal export and privilege attempt | Blocked/detected; Medical Director/security response; evidence preserved |

# Appendix A - Required registers

## Decision register

ID, date, decision, options, rationale, authority, conditions, review date

## Clinical rule register

Rule ID, source, owner, version, status, tests, approvals, monitoring

## Data processing register

Purpose, data, subjects, legal basis, recipients, location, retention, controls

## Risk register

Risk, cause, impact, inherent/residual rating, treatment, owner, due date

## Asset register

System, owner, data classification, location, supplier, recovery tier

## Supplier register

Processor role, data, sub-processors, locations, contract, assurance, exit

## Professional identity register

Regulator, licence, scope, status, source, verifier, expiry, access status

## Override register

Actor, role, target, reason, before/after, reviewer, outcome

# Appendix B - Source baseline

| Authority | Use in this pack | Reference |
| --- | --- | --- |
| Ghana Data Protection Commission | Data Protection Act materials, registration and compliance guidance | https://dataprotection.org.gh/ |
| Ghana Ministry of Health | Health Information System Strategic Plan and health policy documents | https://moh.gov.gh/policy-documents/ |
| Ghana Cyber Security Authority | Licensing and accreditation, including VAPT providers | https://csa.gov.gh/licensing_and_accreditation |
| HeFRA | Health Institutions and Facilities Act and facility regulation | https://hefra.gov.gh/hefra-act/ |
| HL7 | FHIR R5, security, resources, terminology and conformance | https://hl7.org/fhir/R5/ |
| WHO | ICD API and SMART Guidelines | https://icd.who.int/icdapi ; https://www.who.int/teams/digital-health-and-innovation/smart-guidelines |
| NIST | SP 800-63-4 Digital Identity Guidelines | https://pages.nist.gov/800-63-4/ |
| Saudi SDAIA | Personal Data Protection Law, regulations and transfer guidance | https://sdaia.gov.sa/en/SDAIA/about/Pages/RegulationsAndPolicies.aspx |

Source status: confirm current versions, effective dates, licences and regulator interpretations during formal discovery. The links are a starting baseline and do not substitute for official advice.

# Appendix C - Acceptance checklist

Named accountable owners and approved charter

Completed DPIA with residual-risk decisions

Regulatory and cross-border conditions recorded

Signed clinical rule validation and safety case

FHIR profiles and terminology packages pass conformance tests

Identity proofing, MFA and privilege hierarchy tested

Duplicate and concurrency controls proven at database level

Independent penetration test closed and retested

Backup restore and disaster recovery demonstrated

Pilot exit report approved

Hajj rehearsal critical actions closed

Production go-live authorization signed